# Executive Summary

This document provides a detailed risk assessment and rollback strategy for Release 1, scheduled for 20 February 2026. Release 1 represents the first production deployment using Helios v2 (GitHub Actions) following the disabling of Helios v1 (Jenkins) pipelines. Due to the absence of a traditional Jenkins-based rollback mechanism, this release introduces an elevated deployment risk that is mitigated through a controlled Helios v2 rollback strategy, validated in Pre-Production environments. Residual risk remains and is explicitly acknowledged and accepted as part of the transition to the new CI/CD platform.

# Release Risk Assessment & Rollback Strategy

## Release 1 – Helios v1 (Jenkins) to Helios v2 (GitHub Actions) Migration

## 1. Purpose

The purpose of this document is to formally identify, assess, and mitigate the risks associated with deploying Release 1 using Helios v2. It also defines rollback and recovery strategies in the absence of Helios v1 pipelines and records formal risk acceptance.

## 2. Release Overview

Release Name: Release 1
Production Date: 20 February 2026
Change Type: CI/CD migration with functional changes
Deployment Platform: Helios v2 (GitHub Actions)

## 3. Scope – Release 1

The following repositories are included in Release 1 and contain functional changes:
- Portal Cloud API
- Box Cloud API
- Orchestrator Cloud API
- Restrain Cloud API
- Refresh UI

All components have been deployed and validated across Dev, QAT, QAT3, UAT, and Pre-Prod.

## 4. Identified Risk

Helios v1 (Jenkins) pipelines for all repositories are currently disabled. As a result, Release 1 deployments executed via Helios v2 do not have an immediate rollback to the previous Jenkins-based production state.

## 5. Risk Scenario

If a critical issue is detected following production deployment:
- Jenkins-based rollback is unavailable
- Recovery must rely on Helios v2 rollback or fix-forward remediation
- Emergency Change procedures may be required if remediation exceeds the approved window

## 6. Potential Impact

- Delayed recovery from production incidents
- Extended change window or emergency remediation
- Increased operational risk during the Helios v2 transition

## 7. Mitigation Option 1 – Temporary Helios v1 Re-Enablement

A temporary exemption could be requested to re-enable Helios v1 pipelines for Release 1 scope. While this would restore a traditional rollback path, approval is uncertain and the approach is not scalable for future releases.

## 8. Mitigation Option 2 – Helios v2 Controlled Rollback (Recommended)

This option establishes a Helios v2 validated rollback baseline by deploying the current production versions of Release 1 repositories through Helios v2 to Pre-Prod, followed by full regression testing.

## 9. Release 1 Execution – Helios v2 Rollback Strategy

1. Deploy current production versions via Helios v2 to Pre-Prod
2. Execute regression testing and obtain MTP approval
3. Deploy Release 1 to production
4. If issues occur, roll back using Helios v2 baseline
5. If rollback fails, fix forward or raise Emergency Change

## 10. Follow-On Approach – Remaining Repositories

Between Release 1 and Release 2, the remaining five repositories (with no functional changes) will be migrated to Helios v2. The current production versions will be deployed through Pre-Prod, regression tested, approved, and redeployed to production using Helios v2.

## 11. Rollback Decision Flow

Deploy Release → Validate → Issue?
No → Complete
Yes → Helios v2 Rollback → Success?
Yes → Close
No → Fix Forward → Emergency Change if required

## 12. Residual Risk & Acceptance

Residual risk remains due to reliance on Helios v2 for rollback. This risk is understood, documented, and accepted as part of the CI/CD platform transition.

## 13. Preconditions for Go-Live

- Successful Pre-Prod regression testing
- MTP sign-off
- Helios v2 pipeline verification
- Approved change window

## 14. Risk Ownership & Approval

Risk Owner: To be assigned
Approval Authority: Change & Release Governance